## Slide 1
CE Software development
Needs | Why: This is a client suggested project, which is in line with our strategic projects Deliverables: BT streaming, wifi streaming, gstreamer,Camera capturing, MM application, Test suite /Test cases / Automation tool, Camera Driver, 4A Camera features. Skills: Multimedia(Audio/Video), Kernel, Camera device driver, HAL changes, Integration, Porting, Testing, Multimedia Middleware (gstreamer), | Competition: Lots of such applications exists and unless we do this on reference phone and make it better, the only advantage is Deployments and IP of test cases, test suite | Client Focus | Hardware
 |  |  | Qualcomm / Sony | RP3 / Dragon board
 |  |  | Xilinx | ZCU 106 chipset
Approach | Create BT streaming (Prepare UDP streaming) Create UDP streaming Integrate Camera, write camera driver, Changes to HAL / DSP (DSP to explore) Changes to v4l2 Build & porting /Testing |  | Hiring Dependencies | HAL / DSP engineer hiring by November
 |  |  | Budget: Hardware 25k -40k, peripherals, BT audio, 4A camera and other needs Budget with Xilinx: +500,000 INR + operations Budget with Nvidia: TBD Note on Deployment: B&I, DevOps, C, Python, Drivers. Testing are common skills already with the engineers ready for deployment. Deployments in the below section are newly added skills | 
Benefit | Business Value : We are creating in house skills of ARM, Android, Multimedia, HAL, Kernel and Camera driver and Camera functionality for the first time and that will provide opportunity to create deployments about (15-20) Technical value: Expertise in entry into MM, kernel, DSP, HAL and the test suite is of immense use. Creating IP. Open source submissions. Deployments |  |  | 
Project name | 4A Camera SW development | Organization | VT | PM: Sr. Architect: | Hitul TBD
Tech Area | Embedded / MM / Kernel development | Product / Time | IP/ 8 Months | Counter-partner PL/ Organization | NA
Resource/Fund | 16 engineers / 34,528 dollars p.m | Fund Category | Internal | Period | July 2017 to Feb 2018
Schedule Project Deployment (Engg in Numbers) | 
2018~2019 (Y+1~Y+3)
2017 (Y)
July
BSP
Aug
BT Audio
Sept
Wifi Streaming
Test cases
Oct
Camera capture, gstreamer
Test Suite
Kernel-2, gstreamer-3,
MM Test auto-1
Dec
Camera HAL, gstreamer plugin, android integ
MM -2, device drivers-2, kernel-2
Yocto-4, BSP-6, Integration-2
Jan
Camera Feature 1A/ 4A
Test cases/Auto
Camera Driver-2, MM test -3,
Feb
Camera Feature 2A/ 4A
Test cases/Auto
Camera Driver-2, Camera HAL-1,MM test -3,
Mar
Camera Feature 3A/ 4A
Test cases/Auto
Camera Driver-2, Camera HAL-1, MM test -3,
V-Gate Process
Notes: 1